Good — that changes the plan a lot. With 1–2 weeks and a team that's frontend-heavy but backend/ML-light, the winning strategy isn't "build everything in the document" — it's cut aggressively to the P0 list your own research already identified, lean hard into your frontend strength for the demo, and de-risk the ML/backend side by using the simplest possible implementation of each piece (pretrained/off-the-shelf tools, not custom training).

Here's the full plan.

1. Lock the MVP scope first (don't skip this)

Your document already tells you what to build (Section 24 / Table 15). Treat everything else as "explain in the doc, don't build."

Build (P0 only):

- Case queue + case detail dashboard (your strength — make this shine)

- Orchestrator that calls 3 "agents" (really: sequenced/parallel functions, not a fancy framework)

- One trained risk model (XGBoost on synthetic data) + SHAP explanation

- A simple transaction graph (NetworkX backend + D3.js/vis.js frontend — skip Neo4j)

- RAG over 5–10 regulatory PDFs (RBI/NPCI/PMLA circulars) using ChromaDB

- One shared LLM via API (Claude or GPT) for investigation reasoning + report drafting

- Audit trail (just an append-only table, not a fancy immutable log)

- Human approve/reject/escalate action

Explicitly do NOT build (mention as "future work" in your pitch — this is exactly what your doc's Table 15 "Future" row says):

- GNN, real device fingerprinting, real behavioral analytics, LoRA fine-tuning, consortium data, Neo4j cluster, real bank integrations.

Simplify given weak backend/ML:

- No custom orchestration framework (LangGraph) — just Python functions called in sequence/parallel with asyncio.

- No fine-tuning anything. One API-based LLM, controlled entirely through the prompt contract already in your doc (Section 9) — that's your differentiator, and it's just prompt engineering.

- ML model = XGBoost trained on a synthetic dataset you generate yourselves (a script, ~30 min of work), not real bank data.

- RAG = ChromaDB + sentence-transformers — both have 10-line quickstarts.

2. Role assignment (5 people, frontend-heavy)

| Person | Track | Why |
| --- | --- | --- |
| A + B | Frontend — dashboard, case queue, evidence view, "Why Flagged" panel | Your strongest area — this is what judges see most |
| C | Backend/API — FastAPI, mock data generator, DB schema, orchestrator glue | Backend, but this part is mostly plumbing, not ML |
| D | ML + Graph — XGBoost + SHAP, synthetic dataset, NetworkX graph logic | The "weak" area — give them the most runway and pair-program early |
| E | LLM + RAG + Reports — prompt contract, RAG pipeline, report generation | Mostly prompt engineering + API calls, very learnable in days |

Person C and D should sit together for the first 3 days — the API layer and the ML layer are tightly coupled (schema of the "evidence package" JSON).

3. Day-by-day plan (assuming ~12 working days)

Day 0 (kickoff, half day)

- Everyone reads the architecture doc together, agrees on the P0 cut above.

- Define the evidence package JSON schema as a team (this is the contract everything else plugs into — matches your doc's Section 9 output format). This single artifact prevents integration hell later.

- Set up shared GitHub repo, project board with the P0 list as tickets, Figma/wireframe doc.

Days 1–2 — Foundations (parallel)

- A+B: Wireframe + build the shell UI (routing, case queue table, empty case detail page) with mock JSON.

- C: FastAPI skeleton, Postgres schema (cases, transactions, customers, alerts), synthetic data generator script (this is critical — everything downstream depends on realistic fake data).

- D: Learn/build XGBoost pipeline on a public fraud dataset (e.g., Kaggle credit card fraud, or IEEE-CIS) as a training exercise; start designing feature engineering for your synthetic schema.

- E: Collect 5–10 real regulatory PDFs (RBI circulars, PMLA excerpts, NPCI guidelines — publicly available), set up ChromaDB, get basic retrieval working on 3 sample questions.

Days 3–4 — Core logic

- C+D: Build the risk scoring endpoint — feed synthetic transaction → XGBoost → score 0-100 + SHAP values, return as JSON matching the evidence schema.

- C: Build the transaction graph builder (NetworkX: fan-in/fan-out/circular-flow detection on synthetic data) and expose as an API.

- E: Wire the LLM prompt contract (Section 9 of your doc) — feed it a mock evidence package, get back structured JSON (risk_assessment, findings, recommended_actions, etc). Test with 3–4 varied fake cases until output is reliable.

- A+B: Build case detail page sections (Evidence tab, Risk Score tab) against the schema, still on mock data.

Days 5–6 — Orchestration + Graph UI

- C: Write the orchestrator — given an alert, call risk-scoring, graph, RAG, and LLM steps (sequential is fine; parallel with asyncio.gather if time allows), assemble the final evidence package, save case to DB.

- B: Graph visualization (D3.js or vis.js) rendering the NetworkX output — money flow between accounts, highlight suspicious patterns.

- A: "Why Flagged" panel — SHAP bars + LLM's natural-language explanation side by side (this is a big differentiator, invest real polish here).

- E: Compliance panel — RAG citations shown next to LLM's regulatory statements.

Day 7 — First end-to-end integration checkpoint

- Whole team: wire frontend to real backend endpoints (not mocks) for one full case flow: alert → orchestrator → evidence → LLM → dashboard. Expect this day to be messy — budget it as integration-only, no new features.

Days 8–9 — Case lifecycle + reports (Tier 1/P1 stretch)

- C: Case state machine (Open → Review → Escalate → Close), maker-checker approval flow, audit log table.

- E: Report generation — LLM drafts narrative, template fills structured fields (Investigation Summary + a simple STR draft).

- A+B: Approval screen, audit trail view, timeline view.

- D: Tune risk thresholds, add 2-3 more synthetic case archetypes (mule account, geo-velocity anomaly, legitimate high-volume customer) so the demo has variety.

Days 10–11 — Guardrails, polish, edge cases

- Add the "Insufficient evidence" and no-hallucination checks from your prompt contract — test by feeding a case with missing data.

- Add a basic prompt-injection test (feed a malicious note in transaction metadata, confirm the LLM doesn't follow it) — this maps directly to your doc's Section 23 and is a great judge talking point.

- UI polish pass: loading states, empty states, consistent styling — since design is your strength, this is where you differentiate.

- Write the "kill switch" toggle (even if it just disables the approve button) — cheap to build, checks a box judges look for.

Day 12 — Demo prep & rehearsal

- Prepare 2–3 scripted demo cases showing different outcomes (clear fraud with graph pattern, false-positive correctly dismissed, compliance-flagged case with RAG citation).

- Write the pitch: lead with "AI recommends, human decides" principle, show the architecture diagram, walk through one full case live.

- Full team dry run, time it, cut anything that isn't rock-solid.

4. Guardrails against the biggest hackathon risks for your team

- Don't attempt Neo4j unless someone already knows it — NetworkX + a JS graph library gets you 90% of the visual impact with a fraction of the setup pain.

- Don't fine-tune anything. Your own doc says this explicitly (Section 7) — one API LLM + good prompts is not a compromise, it's the recommended approach.

- Generate synthetic data early (Day 1), not later — every other team is blocked on it.

- Freeze the evidence-package JSON schema on Day 0 and don't change it without a team conversation — this is the #1 source of late-stage integration breakage in multi-person hackathons.

- Since backend/ML is the thin part of the team, it's fine to lean on Claude Code or similar to accelerate the FastAPI/XGBoost/ChromaDB boilerplate — those parts are well-trodden and fast to generate correctly, freeing D and C's time for the harder integration logic.

If it'd help, I can generate the synthe